FW: LLM Suite: Sprint goal summary

From: R, Venkatramani (CCB, IND, Consultant)

To: Polimetla, Balagangadhar (CCB, IND, Consultant); Shahid, Shaik (CCB, IND, Consultant); +1 other

Here is the rewritten sprint goals as completed deliverables:

SwiftNova Sprint 271 (Committed: 23 | Completed: 23 | 100.0%)

- Created a sequence diagram illustrating client and service interactions for Flight Search

- Analyzed existing web experience API calls (from qac2) and documented request/response details in Confluence

- Compiled a list of required parameters for Flight Search and Autocomplete services, in collaboration with the platform team

- Understood the current deep linking flow in the Reserve app and Travel Suite framework, and produced implementation guidance documented in Confluence

SwiftNova Sprint 272 (Committed: 29 | Completed: 31 | 106.9%)

- Enabled navigation across Trip Types and implemented trip type selection

- Delivered Origin and Destination selection for One Way and Round Trip (with mock API response)

- Implemented Autocomplete and Recent Search functionality (with mock API response)

- Delivered default Cabin Class selection and navigation across different cabin classes

- Built Calendar UI for One Way and Round Trip

- Implemented Non-Stop toggle button

SwiftNova Sprint 273 (Committed: 41 | Completed: 53 | 129.3%)

- Completed code base review for the Search Input page across all trip types (autocomplete, recent searches, passengers, calendar, search)

- Completed code base review for the SRP page (loading skeleton, results page for One Way and Round Trip using mock response)

- Delivered UI-only components for: Multi-City, Points Boost, Airport Change, Code Share Agreements, and Sort

- Implemented error states and validations for the Search Input page

- Completed Design System review

- Executed QA testing for the Passengers Input screen

SwiftNova Sprint 274 (Committed: 55 | Completed: 24 | 43.6%)

- Integrated APIs for Recent Search, Autocomplete, and Search (One Way and Round Trip)

- Reviewed code base for Filter (UI only)

- Created code base for Cabin Class Selection and Fare Selection page using AI

- Reviewed code base for One Way, Round Trip, and Multi-City flows within Cabin Class Selection and Fare Selection

- Reviewed code base for Seat Maps

- Executed QA testing for Passenger Input, Search Input, and Search Results pages

SwiftNova Sprint 275 (Committed: 65 | Completed: 48 | 73.8%)

- Implemented exception handling and retry logic (error and edge cases) for Recent Search, Autocomplete, and Search API

- Integrated APIs for Multi-City Search

- Reviewed code base for Book Cabin Class & Fare Selection (Flight Details, Fare Details, and RPC)

- Integrated Seat Maps API

- Created a knowledge transfer spike for realignment

- Executed QA testing for Calendar validation and Cabin Class Selection

Generated with LLM Suite General